## Slide 1: Dreamscape Destinations
Veeresh Sakali
Susmith Meesa
Harshath Budida
Harshitha Thokala
Gopi Krishna Kummari
Pooja Sree Poka
Sashidhar Chary Viswanathula
Balaji Valeti

## Slide 2: Content
Project
Project Motive
Project Description
Project Timeline
Risk Analysis
  Technical Complexity
  Resource Constraints
  Scope Creep
Conclusion

## Slide 3: DREAMSCAPE DESTINATIONS

## Slide 4: Project Motive
Dreamscape embodies our shared passion for travel and exploration, driving us to create a seamless online platform where adventurers can turn their dreams into reality. With innovation and dedication at our core, we're motivated to redefine the travel experience, inspiring wanderlust and crafting unforgettable journeys for travelers worldwide. Together, we're embarking on an exciting journey to revolutionize how people discover and indulge in the beauty of our world.

## Slide 5: Project Description
Our motive is to provide a perfect tour planning site where users can see the available spots and their total expenses. Users will also be able to add or remove some services from the total package i.e food expenses, hotel type etc. at the end the users will make a payment to book their wonderful journey with us.
For the backend we will be using Nodes.JS Express framework and will link it to SQLite3 database. The front end will be designed on React while including Bootstrap in it.

## Slide 6: Project Timeline

## Slide 7: Risk Analysis - Technical Complexity
Risk: The project involves integrating various technologies and implementing complex functionalities such as backend development with Node.js, database management with SQLite3, and front-end development with React. Any technical challenges or limitations could delay the project timeline.
Monitoring Plan: Regular team meetings will include discussions on technical progress and challenges. Project managers will monitor the development process closely to identify any technical roadblocks.
Reevaluation: Technical risks will be reevaluated during weekly project status updates and sprint retrospectives. The team will assess progress and address any new technical challenges as they arise.
Contingency Plan: Allocate additional resources or seek external expertise if the team encounters significant technical difficulties. Adjust project timelines and priorities if necessary to accommodate technical constraints.

## Slide 8: Risk Analysis - Resource Constraints
Risk: The project relies on the availability and expertise of team members who may have other academic or personal commitments. Unexpected absences or changes in team composition could impact project delivery.
Monitoring Plan: Project managers will regularly check in with team members to assess workload and availability. Team members will communicate any scheduling conflicts or challenges proactively.
Reevaluation: Resource availability will be reassessed during weekly project meetings and sprint planning sessions. Adjustments will be made to project timelines and task assignments as needed.
Contingency Plan: Cross-train team members on critical tasks to mitigate the impact of potential absences. Consider outsourcing certain tasks or redistributing workload among team members if necessary

## Slide 9: Risk Analysis - Scope Creep
Risk: The project scope may expand beyond initial specifications as stakeholders request additional features or changes during the development process. Scope creep can lead to delays and resource overallocation.
Monitoring Plan: Project managers will closely monitor project scope and requirements throughout the development process. Regular communication with stakeholders will help identify any changes or additions to the project scope.
Reevaluation: Project scope will be reevaluated during sprint planning sessions and project status updates. Changes to the scope will be documented and assessed for their impact on project timelines and resources.
Contingency Plan: Establish a formal change management process to evaluate and approve any scope changes. Prioritize features based on their impact and feasibility to manage scope effectively. Communicate any scope changes to the team and stakeholders promptly.

## Slide 10: Conclusion
In conclusion, Dreamscape represents a groundbreaking endeavor in the realm of online tour and travel agency platforms. Through meticulous planning, innovative technology, and a dedicated team, we have crafted a proposal that aims to redefine the way travelers explore the world. With a user-centric approach, robust technical architecture, and a passion for delivering exceptional experiences, Dreamscape is poised to revolutionize the travel industry and inspire wanderlust in adventurers worldwide. We are confident that our comprehensive proposal lays the groundwork for a successful project that will not only meet but exceed the expectations of our stakeholders and users. As we move forward, we are excited to bring Dreamscape to life and embark on this transformative journey together.

## Slide 11: Thank You